## Slide 1: NH Rural Addressing
Project Update
December 2011

## Slide 2: PROJECT OVERVIEW
Purpose
  Create the first publically available master address file in NH
  Focus on underserved areas
  Dataset will benefit statewide Broadband mapping and planning efforts
  Provide communities/public with a direct investment in Broadband project, GPS and GIS technologies
Funding
  $344,523 for NRPC
  Subcontract allocations to other participating RPCs
Timeline
  Years 2-4 of overall Broadband project
  Completion date – December 2013

## Slide 3: PROJECT OVERVIEW
Workload
  Every address in a rural Census block (2+ square miles)
  698 rural blocks
  39,991 households per 2010 Census
  Rural blocks in 199 of 259 NH political divisions
RPC Code | RPC Name | Rural HH | Rural Blocks | Rural Towns
1 | NCC | 12617 | 257 | 61
2 | Lakes | 6806 | 102 | 29
3 | Upper Valley | 5794 | 116 | 25
4 | Southwest | 3720 | 85 | 32
5 | Central | 3612 | 59 | 20
6 | Southern | 3325 | 25 | 9
7 | Nashua | 1428 | 14 | 8
8 | Rockingham | 596 | 5 | 4
9 | Strafford | 2093 | 35 | 11
 | Grand Total | 39991 | 698 | 199

## Slide 4: EXISTING DATA
RPC Inventory
  Pre-existing points
  Digital parcels
  Assessing data
Other Inventory
  Cartographic Associates
  Avitar
  DRA Mosaic Parcel Map
Reference USA
  Commercial dataset with 568,000+ records
  Removed records matched to zip code level only
  Removed records with no numbered street address
  Geocoded remaining 443,000+ points to XY coordinates and intersected with rural census blocks
  RESULT – 22,522 POINTS

## Slide 5: PROJECT STANDARDS REQUIRED INPUT DATA
Feature class template in an Arc10 geodatabase
Reference USA geocoded points in rural blocks
Digital parcels and assessing data where available
  RPCs responsible for collecting and joining data
  UNH and NRPC can provide support where needed
Field maps for GPSing
Aerial photography
  2010 1-foot DOT
  Latest 1-meter NAIP

## Slide 6: PROJECT STANDARDS DATA COLLECTION PROCEDURES
NRPC completes gap analysis and identifies areas for field data collection
RPCs organize GPS volunteer groups
NRPC coordinates purchase of GPS units
NRPC coordinates training sessions
NRPC distributes field maps to each region
Volunteer teams collect GPS data

## Slide 7: PROJECT STANDARDS DATA PROCESSING PROCEDURES
RPCs download GPS data
RPCs prepare parcels and assessing records
  May require initial acquisition
RPCs receive input data from NRPC
  Geodatabase with Reference USA points
  Field maps
RPCs screen-edit all points to residential rooftops

## Slide 8: PROJECT STANDARDS DATA SUBMITTAL PROCEDURES
RPCs submit completed addresses to NRPC
  Monthly schedule at first
  Pre-arranged target number of points per submission
NRPC checks and combines data in master geodatabase and submits to UNH
UNH delivers to NTIA

## Slide 9: PROJECT STANDARDS DATA MODEL
Street Address
  Prefix
  House number
  Street
  Suffix
Units (Y/N)
  Address Range
Community
  Address community where different
Zip Code
Point Metadata
Parcel ID where possible
RPC

## Slide 10: DETERMING WORK SHARE
Gap Analysis and Inventory
  Revealed two major situations
GPS Data Collection
  Used mainly in towns where digital parcels and assessing data are not available
  Collected points then move to on-screen category
  Task hours assigned to volunteer time only
On-Screen Processing
  Move GPS points to rooftop location
  Move pre-existing points to rooftop location
  Create points using digital parcels and assessing data

## Slide 11: DETERMINING WORK SHARE GPS EXAMPLE
Hollis – 181 households (2010 Census)
  Collected 177 points
  Failed to collect 7 points
  Collected 7-10 positions per point with Trimble unit
  House number only
  Tracked time to collect points
  2 hours

## Slide 12: DETERMINING WORK SHARE ON-SCREEN EXAMPLE
Hudson
  312 Census HH
  312 geocoded records (289 usable)
  Tracked time to move all points to rooftops
  About 20 seconds per point

## Slide 13: DETERMINING WORK SHARE ON-SCREEN EXAMPLE
Hudson
  Data issues
  20 parcels had no address point record
  Multi-unit bldgs represented by one point

## Slide 14: DETERMINING WORK SHARE ON-SCREEN EXAMPLE
Stoddard
  66 Census HH
  28 geocoded records
  8 records had no matching parcel
  Tracked time to move all points to rooftops
  About 25 seconds per point

## Slide 15: DETERMINING WORK SHARE DOING THE MATH
Determine number of points to be collected by each method
Estimate time to complete points under each method by community
Summarize by region
Determine cost
Other factors

## Slide 16: DETERMINING WORK SHARE DOING THE MATH
Determine number of points to be collected by each method
Estimate time to complete points under each method
Summarize time by town and region
Calculate cost by town and region
Other factors